## Slide 1
PROPOSAL FOR THE CINEMA INFORMATION SYSTEM DEVELOPMENT PROJECT
FOR THE PUKKI CINEMA
NWU

## Slide 2
Background
Problem Statement
Constraints
Scope Definition
Goals of the project
Opportunities to improve
Schedule
Budget
Internal Resources
TABLE OF CONTENT

## Slide 3
The Pukki cinema has been a local attraction to all based in Potchefstroom for the last ten years. It has constantly showed the newest releases in local and foreign films and has a variety of genres that caters for all movie preferences. In addition, there are three spacious theatres which can accommodate thirty people each. This is a place that everyone can come to gain a stress-relieving experience and take their minds of reality.
1. BACKGROUND

## Slide 4
Cinema system was designed 10 years ago and is out of date for the following purposes:
  Admin purposes
  Staff login interface
  Booking of movie tickets
  Editing movie inventory as required.
No provision for card payments.
Using an outdated operating system
2. PROBLEM STATEMENT

## Slide 5
Budget for the project is _________
Limited time frame of eight months
Budget is limited so will need to code in an open-sourced IDE
3. CONSTARINTS

## Slide 6
Maintain Films
Maintain Theatres
Maintain Genres
Scheduling films
Selling of tickets
Request reports
4. SCOPE DEFINITION

## Slide 7
The system must improve the knowledge of the business by regulating the inventory and allocation of the films through the system.
The system must improve the business processes by automating the selling of tickets.
The system must improve business communication by allowing to request reports.
5. GOALS OF THE PROJECT

## Slide 8
To improve on the backup system that keeps track of all movie sales with minimum effort to Excel for reporting purposes to obtain business knowledge
Card sale which will prove safer and more efficient for the business.
6. OPPORTUNITIES TO IMPROVE

## Slide 9
7. SCHEDULE OF THE PROJECT
Project Steps | Steps implemented | Proposed date
Scope definition | Scope definition documented in the project proposal | 01-03-2022
Problem analysis | The project proposal with the existing problems, proposed solutions to the problems, business opportunities, schedule of events and the economic justification. | 08-03-2022
Requirements analysis | Business requirement statements | 
Logical Design | Specifications and the logical system modules | 
Decision analysis | Document with evaluation for each candidate solution in terms of technical-, operational-, economic-, schedule- and risk- feasibility Choose best candidate solution and decide whether project must be completed | 
Physical design & integration | Physical design models Detail specifications Prototypes Redesigned business processes | 
Construction & testing | Database Custom-built software User Interfaces (Windows or Web) Test plan | 
Installation | An operational system Operation manual Documented quality review Updated logical and physical system models | 

## Slide 10
8. BUDGET

## Slide 11
8. BUDGET (CONTINUED)
Description | Cost per Item | Quantity | Total cost
Hardware |  |  | R17548,60
Card machine (Yoko) | R1000 | 2 | R2000
Tablets | R2000 | 2 | R4000
Upgrade Internet package: Installation fees | R1000 | 1 | R1000
Router | R700 | 3 | R2100
Ethernet cable | R3,5/m | 400m | R1400
Boots | R0.7 | 214 | R150
RJ45 | R1.70 | 58 | R98,60
Main Desktop | R6000 | 1 | R6000
Software |  |  | R2800
Upgrade Operating System from Windows 10 to Windows 19 | R2800 | 1 | R2800
Total hardware and software cost |  |  | R20348,60

## Slide 12
The internal resources for the project are:
System Owner (Sponsor): Director and Chief Curator, L. Redelinghuys
The following system users are proposed and should be available for 20% of their time for 8 months:
  Abdul-Kader, Muhammad Jameel
  Asvat, Zaid Ismail
  Fourie, Miné
  Human, Joshua
  Nakooda, Tasmiyah
  Tlamelo, Ipeleng
  Employees Marnus van Zyl and Jadon Bourne
9. INTERNAL RESOURCES

## Slide 13
Planning:

## Slide 14
PROPOSAL FOR THE CINEMA INFORMATION SYSTEM DEVELOPMENT PROJECT
FOR THE PUKKI CINEMA

## Slide 15
PROPOSAL FOR THE CINEMA INFORMATION SYSTEM DEVELOPMENT PROJECT
FOR THE PUKKI CINEMA

## Slide 16
PROPOSAL FOR THE CINEMA INFORMATION SYSTEM DEVELOPMENT PROJECT
FOR THE PUKKI CINEMA

## Slide 17
PROPOSAL FOR THE CINEMA INFORMATION SYSTEM DEVELOPMENT PROJECT
FOR THE PUKKI CINEMA

## Slide 18
PROPOSAL FOR THE CINEMA INFORMATION SYSTEM DEVELOPMENT PROJECT
FOR THE PUKKI CINEMA

## Slide 19
PROPOSAL FOR THE CINEMA INFORMATION SYSTEM DEVELOPMENT PROJECT
FOR THE PUKKI CINEMA

## Slide 20
PROPOSAL FOR THE CINEMA INFORMATION SYSTEM DEVELOPMENT PROJECT
FOR THE PUKKI CINEMA

## Slide 21
2. Problem Statement
Cinema system was designed 10 years ago and is out of date for the following purposes:
  Admin purposes
  Staff login interface
  Booking of movie tickets
  Editing movie inventory as required.
No provision for card payments.
Using an outdated operating system

## Slide 22
3. Constraints
Budget for the project is _________
Limited time frame of eight months
Budget is limited so will need to code in an open-sourced IDE

## Slide 23
4. Scope definition
Maintain Films
Maintain Theatres
Maintain Genres
Scheduling films
Selling of tickets
Request reports

## Slide 24
5. Goals of the project
The system must improve the knowledge of the business by regulating the inventory and allocation of the films through the system.
The system must improve the business processes by automating the selling of tickets.
The system must improve business communication by allowing to request reports.

## Slide 25
6. Opportunities to improve
To improve on the backup system that keeps track of all movie sales with minimum effort to Excel for reporting purposes to obtain business knowledge
Card sale which will prove safer and more efficient for the business.

## Slide 26
Project Steps | Steps implemented | Proposed date
Scope definition | Scope definition documented in the project proposal | 01-03-2022
Problem analysis | The project proposal with the existing problems, proposed solutions to the problems, business opportunities, schedule of events and the economic justification. | 08-03-2022
Requirements analysis | Business requirement statements | 
Logical Design | Spesifications and the logical system modules | 
Decision analysis | Document with evaluation for each candidate solution in terms of technical-, operational-, economic-, schedule- and risk- feasibility Choose best candidate solution and decide whether project must be completed | 
Physical design & integration | Physical design models Detail specifications Prototypes Redesigned business processes | 
Construction & testing | Database Custom-built software User Interfaces (Windows or Web) Test plan | 
Installation | An operational system Operation manual Documented quality review Updated logical and physical system models | 
7. Schedule of the project

## Slide 27
8. Budget
Internal cost
20%(6*8*583*320) = 1 790 976

## Slide 28
8. Budget (continued)
Hardware
2x Card machines @R1000 each (Yoko)
2x Tablets @R2000 each
Upgrade Internet package :Installation fees @R1000
3x Routers @R700 each
400m Ethernet cable @R1400
10x Boots @R0,7 each (R150)
50x RJ45 @R1.70 each (R100)
Main Desktop @R6000
Total hardware cost = R16 750
Software
Upgrade Operating System from Windows 10 to Windows 19 @R2800
Total software cost = R2800
Total project cost = R16 750 + R2 000 +

## Slide 29
9. Internal resources
The internal resources for the project are:
System Owner (Sponsor): Director and Chief Curator, L. Redelinghuys
The following system users are proposed and should be available for 20% of their time for 8 months:
  Abdul-Kader, Muhammad Jameel
  Asvat, Zaid Ismail
  Fourie, Miné
  Human, Joshua
  Nakooda, Tasmiyah
  Tlamelo, Ipeleng
  Employees Marnus van Zyl and Jadon Bourne